Mohamed Deraz Nasr

HAAG Photogrammetry Project

Fall 2026

September 25, 2026

Week 4 Report

Colour calibration implementation and validation

Progress this week

Opened upstream PR 18, Add per-camera ColorChecker calibration command, from the forked mohamed/color-calibration branch and packaged a reproducible synthetic demonstration.

Added confidence-gated automatic chart detection while retaining reviewed four-corner input as the safe fallback for contact, occlusion, or low-confidence cases.

Added colour-target provenance so the command supports relative camera alignment now and a defensible absolute target once the physical chart edition is confirmed.

Implemented specimen-mask-only clipping diagnostics and a conservative 0.5-percentage-point warning threshold; both observed archive mask-name conventions are supported.

Repeated the method on UF_birds_ivory2: 138 full-resolution images across three usable cameras, with the partly occluded fourth chart explicitly excluded.

Ran an independent 36-view original-versus-calibrated reconstruction and CPU sparse-Delaunay mesh comparison after full dense MVS was blocked by unavailable CUDA/PACE access.

Expanded focused coverage to 14 passing colour tests and updated the PR, CLI documentation, evidence reports, weekly database, and handoff notes.

Key results

| Metric | Original | Calibrated | Change |
| --- | --- | --- | --- |
| UF_Herp_3998 camera 2 Delta E76 | 9.218 | 3.131 | -66.0% |
| UF_Herp_3998 camera 3 Delta E76 | 3.698 | 1.432 | -61.3% |
| UF_birds_ivory2 camera 2 Delta E76 | 7.998 | 2.866 | -64.2% |
| UF_birds_ivory2 camera 3 Delta E76 | 7.380 | 1.614 | -78.1% |
| Second-specimen registrations | 33 / 36 | 33 / 36 | Unchanged |
| Sparse-Delaunay mesh vertices | 3,506 | 3,476 | -0.86% |
| Sparse-Delaunay mesh faces | 6,962 | 6,905 | -0.82% |
| Mean reprojection error | 0.8510 px | 0.8530 px | +0.0020 px |

Interpretation

Colour error fell on both specimens. The unchanged registration counts, sub-1% mesh-size changes, and small aligned surface difference support the narrower claim that calibration preserved coarse reconstruction behaviour. They do not prove dense or anatomical accuracy.

Blockers

Absolute calibration remains blocked on the physical ColorChecker manufacturer/model and patch-value edition. The software path is ready, but the current validated claim remains relative camera alignment.

Camera 2 on UF_birds_ivory2 increased foreground clipping from 0.050% to 0.612%, crossing the warning threshold. More specimens are needed before this threshold becomes an acceptance gate.

The available local COLMAP build requires CUDA for PatchMatch and PACE was unreachable, so the mesh result is sparse-Delaunay topology evidence, not dense-MVS or anatomical accuracy.

Mohamed Deraz Nasr

HAAG Photogrammetry Project

Fall 2026

September 25, 2026

2. Literature review

Preserving colour fidelity in photogrammetry

Barbero-Alvarez et al. study how acquisition, RAW development, colour space, chart calibration, and texture generation affect cultural-heritage photogrammetry. Their central recommendation is to control colour transformations and evaluate known chart patches after processing. This supports treating colour fidelity as a measurable pipeline property rather than relying on visual appearance alone.

Citation: Barbero-Alvarez, M. A., Brenner, S., Sablatnig, R., and Menendez, J. M. (2023). Heritage, 6(8), 5700-5718. https://doi.org/10.3390/heritage6080300

Color correction using root-polynomial regression

Finlayson et al. compare standard 3 by 3 linear colour correction with polynomial alternatives. Linear correction is simple and exposure-independent, while ordinary polynomial models may introduce exposure-dependent hue shifts; root-polynomial terms retain exposure scaling and can improve accuracy. The present pilot deliberately begins with the lower-complexity linear model and leaves higher-order fitting for held-out evaluation.

Citation: Finlayson, G. D., Mackiewicz, M., and Hurlbert, A. (2015). IEEE Transactions on Image Processing, 24(5), 1460-1470. https://doi.org/10.1109/TIP.2015.2405336

Imageomics colour-calibration software

The Imageomics package uses segmented colour cards and per-channel histogram matching to normalize target images to a reference image. Our real-data test confirmed that histogram convergence does not guarantee patch accuracy or natural full-image colour, motivating the corresponding-patch transform implemented this week.

Citation: Imageomics Institute. color-calibration software repository. https://github.com/Imageomics/color-calibration (accessed September 23, 2026).

Mohamed Deraz Nasr

HAAG Photogrammetry Project

Fall 2026

September 25, 2026

3. What I did and how I verified it

PR and demo

Opened PR 18 and documented a sanitized, reproducible command path.

Detection safety

Automatic detection declines uncertain/contact cases; reviewed corners remain available.

Mask compatibility

Supports both <stem>.mask.png and <image-name>.mask.png; 14 focused tests pass.

Independent colour run

Processed 138 usable images; camera 4 was skipped because its chart was occluded.

Clipping gate

Foreground-only metric raised one explicit warning instead of hiding background-dominated clipping.

Geometry regression

Both runs registered 33/36; mesh size changed by under 1% and aligned mean vertex distance was 0.169% of the robust bounding-box diagonal.

Mohamed Deraz Nasr

HAAG Photogrammetry Project

Fall 2026

September 25, 2026

4. Results visualization

Figure 1. Representative original and calibrated images from the three-camera batch.

Figure 2. Patch-error reduction across both specimens and the second-specimen sparse-Delaunay regression.

Mohamed Deraz Nasr

HAAG Photogrammetry Project

Fall 2026

September 25, 2026

5. Conclusions and decisions

Keep the corresponding-patch 3 by 3 linear method as the validated default.

Use automatic detection only when confidence gates pass; keep reviewed corners as the fallback.

Treat the camera-2 foreground clipping increase as a warning that requires review, not a hidden failure or a universal rejection threshold.

Describe geometry as preserved at sparse/coarse topology level; do not claim dense or anatomical validation.

Keep absolute colour calibration and metric scale as separate, provenance-controlled stages.

Evidence and artifacts

| Artifact | Location |
| --- | --- |
| Pilot and decision record | documentation/color-calibration-pilot-2026-09-21.md |
| Implementation | team-repo/src/augenblick/preparation/color.py and augenblick color |
| Second-specimen evidence | outputs/color-calibration-report-uf-birds-ivory2-2026-09-25.json |
| Mesh regression | outputs/color-calibration-mesh-regression-uf-birds-ivory2-2026-09-25.json |
| Mesh comparison utility | scripts/compare_colmap_meshes.py |
| Pull request | Human-Augment-Analytics/porto-photogrammetry PR 18 |
| Week 5 handoff | documentation/week-5-todo-2026-09-28.md |

Mohamed Deraz Nasr

HAAG Photogrammetry Project

Fall 2026

September 25, 2026

Next week

Obtain the physical chart model and patch-value edition, then rerun the supported absolute-target mode and finalize that part of PR 18.

Coordinate coded-marker scaling with Ihor's accepted windowed protocol; contribute integration, an independent specimen, or colour/scale interaction testing rather than duplicating his work.

Run a dense reconstruction or reference-mesh geometry comparison when suitable CUDA/PACE resources and ground truth are available.

Compare the 3 by 3 model with root-polynomial correction on held-out patches only; require a clear gain without clipping, casts, or exposure instability.

Request pipeline-owner and Om review, post the PR/demo and evidence in Slack, and turn feedback into named follow-up issues.

Review Ihor Week 4/5, Om Week 4, and Syed Week 4 for overlaps, reusable artifacts, and coordination decisions.

Team coordination

The Slack database now includes Ihor Week 4 and 5, Om Week 4, and Syed Week 4. Ihor's coded-marker work is already beyond a starting prototype, so the next step is coordination and complementary validation. Meeting 4 also requires matched hardware for wall-clock comparisons and communication before resolving resource conflicts.